# UPPER SOUTHAMPTON MUNICIPAL AUTHORITY

# Meeting – February 23, 2026- POSTPONED to March 4, 2026

The Meeting opened with the Pledge of Allegiance to the Flag.

Call to Order: The Regular Meeting of the Upper Southampton Municipal Authority was called to order on Wednesday, March 4, 2026, at 5:00 P.M. at the Authority Building, 945 Street Rd, Southampton, PA by Chair, Joseph (Joe) Gerace.

Members Present:	Joseph (Joe) Gerace, Chairman

James (Jim) Monaghan, Vice-Chair

Paul Angermeier, Treasurer

Timothy (Tim) U’Selis, Treasurer

Administration:	Barbara A. O’Neill, Manager

Savanna Bolger, Recording Secretary

Bryce McGuigan, Esq., Begley, Carlin & Mandio, LLP

1. Public Comment

None

2.  Approve Agenda

Motion by Mr. Monaghan to approve the agenda for the February 23, 2026, meeting.

Second by Mr. U’Selis

Questions on the motion – none.

Poll of the Board

Motion carried unanimously.

3.  Presentation of Minutes – Meeting January 26, 2026.

Motion by Mr. U’Selis to approve the minutes of the January 26, 2026, meeting.

Second by Mr. Monaghan.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

4. Treasurer’s Report (See Attached)

Motion by Mr. Monaghan to accept the Treasurer’s Report as presented.

Second by Mr. U’Selis

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

5. Bills Presented for Payment, Ratified Bill List and Credit Card Accounting

Motion by Mr. U’Selis to accept the bills for payment, ratified bill list, and credit card accounting as presented.

Second by Mr. Monaghan.

Questions on the motion: None

Poll of the Board.

Motion carried unanimously.

7. Reports

A) Rebecca Mason’s report stated the following:

MCPS

- Baffle system install & inspection is complete.

- Electrical valve start-up commenced on Monday February 23, 2026.

- ARV-2 challenges were encountered while excavation but are being addressed and moving forward.

- IMPROVEMENTS PROJECT

  - Recommendation of awards for contracts.

DCED SEWER LINING

- Final payment application and documents were presented.

2025 LSA GRANT APPLICATION

- No update

2025 CHAPTER 94 REPORT & CAP/CMP UPDATE

- Entech is preparing the 2025 WMR & CAP report by March 31, 2026.

SKYTOP

- Permit application is still pending.

MAPLE AVE WATER MAIN

- Project is out to Bid.

- Mandatory pre-bid meeting was held on Wednesday, March 4, 2026.

MIRIA GRANT- PHASE 5

- No Update.

MILLER TANK FARM PERMIT ADENDMENT APPLICATION

- Scope of work is being evaluated.

- Flow Metering Capabilities are being monitored.

B) Solicitor, Bryce McGuigan gave the following report:

No formal solicitor report. Informed the board about a revision of two resolutions for PennVest Loans for MCPS Improvements and for Maple Ave water main project.

C) Manager, Barbara O’Neill gave the following report:

We experienced 3 water main breaks since our last meeting:

1551 Wayne Drive, Dorchester Bldg. D-H and 1144 Second Street Pike

All breaks were repaired by our crew.

Buck Road Bridge project is beginning to move. The DEP wants a $1,000 permit to move/re-build the meter pit; we want the Turnpike Commission to pick that up or dissuade the DEP from collecting. Will advise.

Churchville Properties 737-747 are being actively shown for rentals. The property will be a positive cash flow for the Authority.

We are working with the Navy and NBCMA to bring a single water main from 2nd Street Pike to Churchville Road and hook up PFOS affected well owners to the public water system. Senator Farry has indicated his support.

We received a letter from Aqua expressing interest in buying the Authority.

We have opened new bank accounts at Penn Community Bank to facilitate the reimbursement funding loans from PennVest. Board signatures are necessary on these forms and will be collected this evening.

We have blueprints for the projects at 1018 and 848 Street Road which will also need signatures for the Township.

We attended a MIRIA discussion meeting this week. We will be submitting a new application for the 2027 funding year. The application is due in May.

An appeal resolution for stormwater management fees will be circulated for Board review and approval at a future meeting.

We have over 500 people planning to attend the meeting on 3/26/26 at Klinger School.

We had a pre-bid meeting for the Maple Avenue water main replacement this morning. We have several strong bidders for the project.

8. New Business

- Payment Recommendation

Sanitary Sewer Lining Project 2024-s-1 #4

Insight Pipe Contracting, LLC, $69,493.45

Motion by Mr. Monaghan to approve the payment as presented.

Second by Mr. Angermeier.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

9. Old Business

None

10. Adjourn to Executive Session

The meeting was adjourned to an executive session at 5:24 p.m.to discuss personnel and banking.

11. Reconvene

The meeting was reconvened at 6:04 p.m.

Motion by Mr. Monaghan to open accounts with Quaint Oak Bank in accordance with terms presented.

Second by Mr. Angermeier.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

12. Adjourn

There be no further business before the Board, the chair entertained a motion for adjournment.

Motion by Mr. Angermeier.

Second by Mr. U’Selis.

Poll of the Board.

Motion carried unanimously.

The meeting adjourned at 6:05 p.m.