# UPPER SOUTHAMPTON MUNICIPAL AUTHORITY

# Meeting –May 18, 2026

The Meeting opened with the Pledge of Allegiance to the Flag.

Call to Order: The Regular Meeting of the Upper Southampton Municipal Authority was called to order on Monday, May 18, 2026, at 6:30 P.M. at the Authority Building, 945 Street Rd, Southampton, PA by Chair, Joseph (Joe) Gerace.

Members Present:	Joseph (Joe) Gerace, Chairman

James (Jim) Monaghan, Vice-Chair

Timothy (Tim) U’Selis, Treasurer

Evelyn (Evy) Brennan, Asst. Sec’y/Treasurer (Zoom)

Administration:	Barbara A. O’Neill, Manager

Savanna Bolger, Recording Secretary

Bryce McGuigan, Esq., Begley, Carlin & Mandio, LLP

Excused Absence:	Paul Angermeier

1. Public Comment

Resident Nancy Hoppel at 545 Kutcher Rd attended the meeting to inquire about her impervious surface calculation, administrative staff will respond this week.

2.  Approve Agenda

Motion by Mr. Monagham to approve the agenda for the May 18, 2026, meeting.

Second by Mr. U’Selis

Questions on the motion – none.

Poll of the Board

Motion carried unanimously.

3.  Presentation of Minutes – Meeting April 27, 2026.

Motion by Mr. Monaghan to approve the minutes of the April 27, 2026, meeting.

Second by Ms. Brennan.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

4. Treasurer’s Report (See Attached)

Motion by Mr. Monaghan to accept the Treasurer’s Report as presented.

Second by Mr. U’Selis

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

5. Bills Presented for Payment, Ratified Bill List and Credit Card Accounting

Motion by Mr. U’Selis to accept the bills for payment, ratified bill list, and credit card accounting as presented.

Second by Mr. Monaghan.

Questions on the motion: None

Poll of the Board.

Motion carried unanimously.

7. Reports

A) Rebecca Mason’s report stated the following:

MCPS

- Pump #4 has been removed and sent for repairs.

- BGC completed soft dig and was able to locate Peco’s main.

- BGC determined they can use the doghouse manhole for the force main.

- BGC will need to close Bristol Rd to complete the work. Entech has submitted road closure permits with PennDOT.

  - IMPROVEMENTS PROJECT

    - BGC submitted their proposed schedule, currently it’s under review, once Entech approves, it will be forwarded to BSI to include their schedule.

    - Contractors have begun to send submittals in for review.

SKYTOP

- Permit has been submitted to PA DEP.

MAPLE AVE WATER MAIN

- Pre-construction meeting was held and notice to proceed was issued by KBC Construction and work will begin mid-June.

MILLER TANK FARM PERMIT ADENDMENT APPLICATION

- Permit applications # 1 & 2- held kickoff meetings with the permitting teams.

2025 MIRIA GRANT

- Entech is working on bid specifications, advertisement is expected end of June.

RRA & ERP CERTIFICATION TO DEP

- In progress.

- RRA is due by June 30, 2026, and ERP is due by December 31, 2026.

CONSUMER CONFIDENCE REPORT

- In progress

- CCR’s are due by July 1, 2026.

- CCR certifications are due by October 1, 2026.

GIS SERVICES

- Assistance is being provided as requested.

B) Solicitor, Bryce McGuigan gave the following report:

LITIGATION- OFFICE OF OPEN RECORDS APPEAL

- RTKL Requests/Appeals

  - The OOR denied the Sheppard RTKL appeal

  - We have received numerous RTKL regarding 737 & 747 Churchville Rd properties and we are preparing necessary documents.

PROPERTY MATTERS- PENNVEST LOANS

- Navy Cooperative Agreement, waiting for a draft cooperative agreement from the Navy. We have recently reached out to our contact at the Navy to ensure the process moves forward and meet funding deadlines.

C) Manager, Barbara O’Neill gave the following report:

PENNVEST reimbursement #1 was submitted, reimbursements will take up to 30 days and 10 days thereafter.

David Truelove and I will meet on Wednesday, May 20, 2026 regarding the union contracts.

Miria 2027 application has been submitted for connections in the Davisville/County Line/New Road section of town.

Bryce McGuigan and I are fielding the numerous RTK Requests and follow up questions from Bucks County Courier Times Reporter, Joann Ciavaglia regarding 737 & 747 Churchville Rd properties.  It has been time consuming.

8. New Business

#### Preliminary Budget Presentation

- FYE 06/30/2027.

Motion by Mr. Monaghan to approve the Preliminary Budget as presented.

Second by Mr. U’Selis.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

#### Resolution 2026-10

- Mira 2027 Grant Cycle Submission.

Motion by Mr. Monaghan to approve the resolution as presented.

Second by Mr. U’Selis.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

9. Old Business

None

10. Adjourn to Executive Session

The meeting was adjourned to an executive session at 6:52 p.m.to discuss personnel.

11. Reconvene

The meeting was reconvened at 7:22 p.m. with no formal action being taken.

12. Adjourn

There be no further business before the Board, the chair entertained a motion for adjournment.

Motion by Ms. Brennan.

Second by Mr. Monaghan.

Poll of the Board.

Motion carried unanimously.

The meeting adjourned at 7:23 p.m.