# UPPER SOUTHAMPTON MUNICIPAL AUTHORITY

# Meeting –August 24, 2026

The Meeting opened with the Pledge of Allegiance to the Flag.

Call to Order: The Regular Meeting of the Upper Southampton Municipal Authority was called to order on Monday, August 24, 2026, at 6:30 P.M. at the Authority Building, 945 Street Rd, Southampton, PA by Chair, Joseph (Joe) Gerace.

Members Present:	Joseph (Joe) Gerace, Chairman

James (Jim) Monaghan, Vice-Chair

Paul Angermeier, Secretary

Timothy (Tim) U’Selis, Treasurer

Evelyn (Evy) Brennan, Asst. Sec’y/Treasurer

Administration:	Barbara A. O’Neill, Manager

Savanna Bolger, Recording Secretary

Bryce McGuigan, Esq., Solicitor

1. Public Comment

Daniil Marchuk 443 Rick Road addressed the Board regarding a $2,000 assessment on his account for unauthorized use while terminated, at a rate of $1,000/day for 2 days.

Ms. Ginnie Aiken, 1121 Davisville Road and Lou and Rose Manzo, 162 Harding Road addressed the Board regarding concerns as to water quality, specifically, the presence of cloudy and/or dirty water before and during the Maple Avenue water main replacement project.  The Board offered to install a water testing station on Ms. Aiken’s property and provide her with the monthly results of testing.

2.  Approve Agenda

Motion by Mr. Monaghan to approve the agenda for the August 24, 2026, meeting.

Second by Mr. Angermeier

Questions on the motion – none.

Poll of the Board

Motion carried unanimously.

3.  Presentation of Minutes – Meeting July 27 and August 4, 2026.

Motion by Ms. Brennan to approve the minutes of the July 27 and August 4, 2026 meetings.

Second by Mr. Angermeier.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

4. Treasurer’s Report (See Attached)

Motion by Mr. Monaghan to accept the Treasurer’s Report as presented.

Second by Ms. Brennan

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

5. Bills Presented for Payment, Ratified Bill List and Credit Card Accounting

Motion by Ms. Brennan to accept the bills for payment, ratified bill list, and credit card accounting as presented.

Second by Mr. Angermeier.

Questions on the motion: None

Poll of the Board.

Motion carried unanimously.

7. Reports

A) Rebecca Mason’s report stated the following:

MCPS

- ARV-1 and new vault begins September 14 - PennDOT permit received.

  - IMPROVEMENTS PROJECT

    - Pay App # 2 under New Business

- Containment area now curing, awaiting 28-day break tests.

PA DEP

- DEP ban clarified to include projects approved in prior CMP.

  - Toll Brothers

  - DiSandro

  - Forest Park

  - 10 EDU’s as specified in Chapter 94 filing

- Township and tributaries to be advised again of connection BAN

  - Specify their responsibility to notify Boards & Commissions

SKYTOP

- PA DEP Permit received.

- USMA to research possible grants to defer project cost in excess of $500k.

- Entech to place on hold

MAPLE AVE WATER MAIN

- Pay App # 2 under New Business

2025 MIRIA GRANT

- Recommendation of award under New Business

- Notice to proceed approximately September 1

RRA & ERP CERTIFICATION TO DEP

- ERP update and certification are due December 31, 2026.

CONSUMER CONFIDENCE REPORT

- CCR certifications are due by October 1, 2026.

ANNUAL WATER ALLOCATION PERMIT

- Report due September 8th.

GIS SERVICES

- 1Mark to begin September 1

B) Solicitor, Bryce McGuigan gave the following report:

Mr. McGuigan had no formal report for the Board but had items to discuss in executive session.

C) Manager, Barbara O’Neill gave the following report:

- Sewer lateral guidelines will be published on USMA website by September 1.  Additional notifications will be made to the Bucks and Montgomery County Associations of Realtors.

- Navy NAVFAC meeting on Wednesday August 13th was well attended and informative.  The Navy appears to be moving into a higher gear and has begun more testing in UST.  USMA is assisting with notifications to our township residents that have yet to respond to Navy requests to test their private wells.

- MIRIA director, Larry Burns has requested we amend our 2026 application to a 4.5 adder, effectively increasing our grant money by .5%.  The application will be revised and submitted by September 1.

- IUOE finalization of the contract verbiage for overtime is still in progress as the union has not yet met with the membership for approval.  We will table the item that appears on the agenda under Old Business.

- We will review personnel items in Executive session.

8. New Business

#### Consideration of Payment Application #2 $587.171.25

- KBC Construction LLC- Maple Avenue Water Main

Motion by Mr. Angermeier to approve the payment as presented.

Second by Mr. Monaghan

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

#### Consideration of Payment Application #2 $154,955.07

- Blooming Glen Construction- MCPS Improvements

Motion by Ms. Brennan to approve the payment as presented.

Second by Mr. Angermeier.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

#### Consideration of Award

- MIRIA 2025 Grant, Connections

  - Dewson, Inc. $594,200.00

Motion by Mr. Angermeier to approve the award as presented.

Second by Ms. Brennan

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

9. Old Business

#### Consideration of Memorandum of Understanding

IUOE Local 542

TABLED

10. Adjourn to Executive Session

The meeting was adjourned to an executive session at 7:23 p.m.to discuss personnel.

11. Reconvene

The meeting was reconvened at 7:49 p.m.

An executive session to discuss personnel and property took place.

Mr. Monaghan made a motion to consider the sale of the Authority Property at 749 Cherry Lane and to authorize Authority staff to solicit potential appraisers and realtors to handle the sale.

Second by Mr. Angermeier.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

12. Adjourn

There be no further business before the Board, the chair entertained a motion for adjournment.

Motion by Mr. Monaghan

Second by Mr. Angermeier.

Poll of the Board.

Motion carried unanimously.

The meeting adjourned at 7:58 p.m.